Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Team ID | SWTID1745140705 |
| --- | --- |
| Project Name | Shopez: E-Commerce Application |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks):

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Kundan Mandal |
| Sprint-1 |  | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | Vatsal Soni |
| Sprint-2 |  | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | Kundan Mandal |
| Sprint-1 |  | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | Sanchit Pratik Gaikwad |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High | Kundan Mandal |
| Sprint-2 | Dashboard | USN-6 | As a user, I can view my account information and recent activity | 2 | High | Kundan Mandal |
| Sprint-2 |  | USN-7 | As a user, I can see suggestions or tips based on my activity | 2 | Medium | Vatsal Soni |
| Sprint-3 | Profile Management | USN-8. | As a user, I can update my personal information like name, photo, and password | 2 | Medium | Sanchit Pratik Gaikwad |
| Sprint-3 |  | USN-9 | As a user, I can delete my account if I no longer wish to use the service | 3 | Low | Kundan Mandal |